# JCMOVES Rewards Marketplace

Developer Checklist and Build Handoff

Prepared for: JCONTHEMOVE.com marketplace build
Package contents: marketplace config JSON, pool configs, CTA mapping, image prompt map
Use this checklist alongside the JSON file to wire each reward, validate flows, and QA launch readiness.

| Active reward items | Manual approval items | Schedule required items | Instant / game items |
| --- | --- | --- | --- |
| 21 | 4 | 12 | 6 |

# 1. Required marketplace logic

• Map every reward to one fulfillment type: instant_digital, manual_approval, schedule_required, invoice_credit, or hybrid_bundle.

• Drive button labels from fulfillmentType. Do not hardcode every CTA as Redeem Now.

• Validate token balance, tier, limits, availability dates, and inventory on the server before creating a redemption.

• Log every redeem, approve, fulfill, refund, schedule, and expire action in immutable transaction or audit records.

• Treat service credits, invoice credits, and gift cards as separate mechanics with separate tables or entitlement records.

# 2. Must-build backend flows

• Spin Wheel: server decides prize, UI animation only reveals result.

• Mystery Box: server resolves weighted prize pool, then creates instant, manual, or schedule-based child reward as needed.

• VIP Customer Bundle: create child entitlements for booking priority, labor credit, and gift card fulfillment.

• Manual rewards: place into approval queue and auto-refund tokens on denial.

• Schedule-based rewards: create service request or apply to an existing job, then move status from redeemed_pending_schedule to scheduled to fulfilled.

# 3. Admin dashboard requirements

• Catalog editor must allow item name, status, price, cash value, badges, limits, eligibility, expiration, image, and fulfillment settings.

• Approval queue must support approve, deny, refund, assign gift card, create service request, add admin note, and mark fulfilled.

• Prize pool manager must support item weights, active status, preview, and attachment to marketplace items.

• Gift card inventory manager must support upload, reserve, assign, and exhausted-code alerts.

• Audit log must track old and new values for every admin edit.

# 4. Frontend requirements

• Card rendering should come from config, not hardcoded components per reward.

• Use type-aware badges such as Instant, Approval Required, Schedule Required, Tier Locked, Seasonal, and Limited.

• Reward detail modal should explain fulfillment timing and restrictions before the user confirms redemption.

• Show progress and 'tokens needed' only for premium items configured to surface that state.

• Use imagePromptKey or image URL references cleanly so artwork swaps do not require code rewrites.

# 5. QA checklist before launch

• Confirm every visible marketplace card has a valid config object and image reference.

• Confirm approval-required items reach the queue and do not auto-fulfill unless inventory rules explicitly allow it.

• Confirm schedule-required items open the correct scheduling or apply-to-job modal.

• Confirm spin and mystery outcomes cannot be spoofed by frontend calls or client-side state.

• Confirm tier gating, monthly limits, expiration rules, and inventory exhaustion work exactly as configured.

# 6. Reward-type implementation matrix

| Type | Typical items | Primary record created | Needs approval | Needs schedule |
| --- | --- | --- | --- | --- |
| instant_digital | Bonus Faucet Claim, Priority Text Line, Loyalty Tier Boost | redemption + entitlement | No | No |
| manual_approval | $5 Coffee Card, $25 Gas/Grocery, $50 Local Gift Card | redemption + approval queue item | Yes | No |
| schedule_required | Labor credits, Snow Touch-Up, Yard Debris Pickup | redemption + service request / credit | No | Yes |
| invoice_credit | $25 Off Moving, Junk Discount, Half-Day Discount | redemption + invoice credit | No | Yes |
| hybrid_bundle | VIP Customer Bundle | parent redemption + child entitlements | Yes | Yes |

# 7. Handoff files

JSON file: jcmoves_marketplace_config.json - full marketplace item configs, CTA map, spin pool, mystery pool, prompt map, and implementation rules.

This document: use as the build, wiring, and QA checklist during implementation and testing.

Critical rule: the frontend should render from config, but all validation and prize decisions must remain server-side.